## Slide 1: Peregrine Jet UAV
Team Members: Nabil Osorio, Christian Cambron, Anthony Messina
Faculty Sponsor: Dr. Siddhartha Bhattacharyya
Website: peregrinejetuav.com

## Slide 2: Client
Dr. Kimberly Demoret: Assistant Professor, Mechanical Aerospace Engineering
  Meetings with client for developing this plan
    8/29/2018
    9/5/2018

## Slide 3: Goals and Motivation
Develop autonomous and manual capability for the UAV
Design integration for flight test: GUI,
Pass FAA standards for autopilot, control, and safety

## Slide 4: Key Features
Transmit and receive data from the UAV and the ground Station. The information received will give the pilot a similar representation of all the gauges inside a normal cockpit.
Failsafe system in case the connection is lost from the controller. Alongside the failsafe, a collision avoidance protocol must also be implemented. All these protocols are in compliance to the FAA standards.
The UAV will also have autonomous capabilities. The capabilities include following a path predetermined by the pilot, fly and drop a payload at a certain location, or survey an area.

## Slide 5: Novel Features
We don’t believe there are any novel features since this has already been developed by the US government and a lot of private companies.

## Slide 6: Technical Challenges
The first challenge programming the controls for that allow the UAV to fly since we have to take into account all the variables that go into making a plane capable of flight.
We will be dealing with mostly C++ and or Python for the system, but we are not sure how to create a GUI to represent all the necessary data.
We are not sure how to decode that analog data sent and then convert it to digital per the client’s request.

## Slide 7: Milestones 1 (Oct 1)
Create Test Plan
Create Design Document
Create Requirement Document
Compare and select collaboration tools for software development, documents/presentations, communication, task calendar
Resolve Technical Challenges
Investigate IDE’s, libraries and frameworks for our system
Provide Small Demos to evaluate our tools selected. This demo would be created a decoder for RS232 raw data from the ecu of the plane.

## Slide 8: Milestone 2 (Oct 29)
Implement, test, and demo data conversion from sensors data to data that can be understood.
Implement, test, and demo a simple GUI for the data.

## Slide 9: Milestone 3 (Nov 26)
Implement, test, and demo controller implementation within xplane
Implement, test, and demo controller implementation with rc model aircraft.

## Slide 10
Questions?